ConferenceMeet

v1 MVP Plan

Prepared for an NGO-backed pilot at a large summit (e.g. COP)

# Guiding principle

Ship the smallest app that lets a verified attendee of one flagship event discover relevant people and start a conversation. Everything is measured against one question: did real people meet who otherwise wouldn't have? If a feature doesn't move that, it's v2.

# 1. What's IN v1 (must-have)

## Onboarding & identity

- Sign up via email + one OAuth provider (LinkedIn strongly preferred — gives verified name/role/org for free)

- Profile: name, photo, headline, organization, role/category (NGO, journalist, researcher, activist, youth delegate, other), short bio

- Interest tags — pick from a curated list (~30–50 tags) + free-text. Curated beats free-form for matching quality.

- Intent field — "What I'm hoping to get from this event" (1–2 sentences). This is your differentiator; don't cut it.

## Verification (layered, all free tiers)

- Email verification (baseline)

- Org-domain auto-badge (@wwf.org → "Verified org" checkmark)

- LinkedIn-linked badge

- Manual/vouch review path for those without the above (staff-reviewed queue)

## The event

- A single event exists at launch (the NGO's flagship). Users join it to appear in its directory.

- Building for one event, but model it as multi-event from day one — see data model.

## Discovery — the core loop

- Browse/search attendees of the event, filterable by role + interest tags

- "Suggested for you" — a ranked list based on shared interests + complementary intent (see section 4)

- View a person's profile

## Connect

- Send a connection request or open a chat (suggest allowing direct message but gate with rate limits)

- 1:1 chat (via Stream — includes moderation)

- Block & report on every profile and chat — non-negotiable for this audience

## Location & proximity (opt-in)

- Off by default — location is never tracked silently

- Coarse / zone-level only — show "in the Blue Zone," "Hall 4," or an approximate area, never precise coordinates to other users

- Ephemeral sharing — "share my location for the next 2 hours," then auto-expires

- Instant kill switch — one tap to go invisible

- Use cases: "who's near me right now," "find people in this session/hall," coordinate an ad-hoc meetup

- Privacy note — given the audience (activists/journalists/delegates from sensitive contexts), coarse + opt-in + ephemeral is a hard requirement, not a preference

## Notifications

- Push: "New people matching your interests just joined," "New message," "X wants to connect," "Someone with shared interests is nearby" (only if both opted into location)

## Safety & admin

- Basic moderation dashboard for NGO staff: review verification queue, handle reports, ban users

- Code of conduct shown at signup

# 2. What's OUT of v1 (deliberately deferred)

- "Add any event" / user-created events — this is the biggest cut. Launch one event, avoid the ghost-town problem.

- Meeting scheduling / calendar integration

- Group chats, forums, feeds

- Precise / continuous GPS tracking or location history — only coarse, opt-in, ephemeral location is in v1 (see section 1)

- ML matching model — start with SQL, not TensorFlow

- In-app video calls

- Ads / subscriptions / payments — irrelevant at pilot stage

- Web version (nice later for sharing; not required to prove the core loop)

# 3. Core data model

Keep it multi-event-ready even though you launch with one.

- users — id, name, photo_url, headline, org, role, bio, intent_text, verification_level (none / email / linkedin / org_domain / manual), created_at

- interests — id, label, category (the curated tag list)

- user_interests — user_id, interest_id (many-to-many)

- events — id, name, location, start_date, end_date, description, status

- event_attendees — user_id, event_id, joined_at (powers each event's directory)

- connections — requester_id, recipient_id, status (pending/accepted/blocked), created_at

- user_locations — user_id, event_id, zone_label (e.g. "Blue Zone", "Hall 4"), approx_area (coarse geohash, low precision), sharing_expires_at, updated_at. Expired/deleted, never kept as history.

- messages — handled by Stream (don't store in your DB beyond references)

- reports — reporter_id, reported_user_id, reason, status, created_at

Enforce with row-level security: a user can only see attendees of events they've joined, and only message people at a shared event.

# 4. Matching logic for v1 (simple, no ML)

Score each candidate for a given user and rank:

score = (shared_interest_tags × 3) + (same_role OR complementary_role bonus × 2) + (intent keyword overlap × 1)

That's a plain Postgres query. It's explainable ("you both tagged climate finance"), cheap, and good enough to prove the concept. Show the reason for each match — that's what makes it feel smart. Add real ML only once you have enough users and data that it measurably beats this.

# 5. Build sequence (phased)

Phase 0 — Foundations

Auth + user table + profile CRUD + verification badges. Get one person able to sign up, verify, and edit a profile.

Phase 1 — The directory

Events, join-an-event, browse/search/filter attendees. The NGO can seed real profiles and see a populated directory.

Phase 2 — Matching

Interest tags + the scoring query + "Suggested for you." This is the "aha."

Phase 3 — Connect

Integrate Stream chat, connection requests, block/report.

Phase 3.5 — Location & proximity (opt-in)

expo-location, foreground permission only, coarse accuracy. Zone/area display, ephemeral sharing with expiry, kill switch, "nearby" surfacing. Ship after core connect so the app is useful even for users who never enable location.

Phase 4 — Notifications + admin

Push notifications + the staff moderation/verification dashboard.

Phase 5 — Harden for a live event

Rate limits, abuse handling, load-test the directory, dry-run with ~30 real users. OTA updates ready to hotfix during the event.

Realistic build estimate for one competent full-stack RN developer: ~8–12 weeks to a pilot-ready app.

# 6. The launch playbook

The app can be perfect and still fail if the event directory is empty. So:

- Pre-seed before the event — get the NGO to onboard its own network + partner delegations weeks ahead, so day 1 shows hundreds of real people, not an empty screen.

- Set a liquidity floor — don't promote the app for an event until it has ~100+ verified attendees.

- One event, done well — concentrate all users in one place rather than spreading thin.

# 7. Success metrics for the pilot

- % of signups that complete a verified profile

- % of active users who send ≥1 connection request or message

- Number of accepted connections / conversations started

- Post-event survey: "Did you meet someone through the app you wouldn't have otherwise?" ← the real KPI

- Safety: reports per 100 users, time-to-resolution

# Recommended tech stack (reference)

| Layer | Choice |
| --- | --- |
| Frontend | Expo (React Native) — one codebase for iOS + Android, EAS Build/Submit, over-the-air updates |
| Backend | Supabase — Postgres, Auth, Row-Level Security, Storage, Edge Functions (~$0–25/mo) |
| Chat | Stream (getstream.io) — built-in blocking, reporting, moderation; free/nonprofit tiers |
| Push | Expo Push (free) |
| Location | expo-location — foreground-only, coarse accuracy; derive zone/geohash client-side, never store precise coordinates. Adds ~1–2 weeks to the build. |
| Verification | Cheapest first: email → org email domain → LinkedIn OAuth → badge photo review → vouching. Paid SMS (Twilio) only if abuse appears. |
| Est. cost | ~$0–50/month at pilot scale (plus $99/yr Apple + $25 one-time Google dev accounts) |

# Next steps

- Turn section 5 into a tracked task/ticket list

- Draft the curated interest-tag list for COP / climate-civil-society specifically

- Scaffold the starter Expo + Supabase project